DOCTOR CLAW

Open WebUI / OpenClaw Diagnostic Engine

Full Project Brief

Because your OpenClaw deserves a proper diagnosis.

| Project Owner: | Jordan Michael Moon Schuster / SHINY LLC |
| --- | --- |
| Codename: | DOCTOR CLAW |
| Stack: | Next.js 14+ · Supabase · BullMQ · Redis · Claude API |
| Deploy: | Vercel (frontend) + Railway/Fly.io (workers) |
| Date: | March 2026 |

# What Is Doctor Claw?

Doctor Claw is an AI-powered diagnostic service for Open WebUI (“OpenClaw”) installations. Users submit their OpenClaw build — config files, logs, model setups, system prompts, user flow descriptions — and Doctor Claw analyzes them, identifies exactly what’s broken or suboptimal, and delivers a precise, prioritized, step-by-step remediation plan.

Think: a senior AI infrastructure consultant available on demand, who has seen every possible OpenClaw failure mode and knows the fix cold.

# Core Value Proposition

- For builders: Stop guessing why your OpenClaw install is behaving wrong. Get a diagnosis in minutes.

- For teams: Audit your OpenClaw setup against best practices before deploying to users.

- For the ecosystem: A continuously learning system that indexes the best OpenClaw builds and user flows, feeding that intelligence back into every diagnosis.

# System Architecture

## 1. Frontend Web App (/app)

Framework: Next.js 14 App Router · Tailwind CSS · shadcn/ui

Aesthetic: Clinical/dark, monospace terminal vibes with sharp neon diagnostic readouts

| Route | Description |
| --- | --- |
| / | Landing page with Doctor Claw persona + CTA |
| /diagnose | Submit your OpenClaw build (form + file upload) |
| /report/[id] | Diagnostic report view (shareable) |
| /dashboard | User history of diagnoses |
| /intelligence | Public feed of best-practice builds + curated user flows |

## 2. API Layer (/api)

| Endpoint | Purpose |
| --- | --- |
| POST /api/diagnose | Accept build submission, enqueue diagnosis job |
| GET /api/report/:id | Fetch completed report |
| GET /api/flows | Return curated best-practice user flows |
| POST /api/feedback | User rates accuracy of diagnosis (feeds training loop) |

## 3. Diagnosis Engine

Model: Claude Sonnet (claude-sonnet-4-20250514) via Anthropic API

Receives structured build submission, runs a 38-point diagnostic checklist, and outputs:

- Severity-ranked issue list

- Root cause analysis per issue

- Specific fix with exact config changes / commands

- "Healthy build" reference diff

## 4. Intelligence Cron Jobs

| Job | Schedule | Description |
| --- | --- | --- |
| Build Indexer | Every 6 hours | Scrapes GitHub, Reddit, Discord, HuggingFace for top OpenClaw configs. Stores normalized patterns. |
| User Flow Miner | Every 12 hours | Mines community posts for use case descriptions. Clusters by domain. Populates canonical flow patterns. |
| KB Updater | Daily 3am UTC | Synthesizes new data into diagnostic system prompt. Updates 38-point checklist with new failure modes. |

## 5. Database — Supabase

| Table | Contents |
| --- | --- |
| diagnoses | id, user_id, submission_payload, report_json, status, created_at |
| best_builds | id, source_url, config_snapshot, upvotes, tags, created_at |
| user_flows | id, domain, description, canonical_config, known_issues, created_at |
| diagnostic_kb | id, issue_code, title, description, severity, fix_template, updated_at |
| feedback | id, diagnosis_id, accuracy_rating, user_notes, created_at |

## 6. Queue System — BullMQ + Redis

- diagnosis-queue — processes build submissions async

- cron-queue — manages scheduled intelligence jobs

- Bull Board UI at /admin/queues for monitoring

# The 38-Point Diagnostic Checklist

Doctor Claw evaluates every submission against these 38 axes:

### Installation & Environment (1–8)

1. Docker Compose version compatibility

2. Environment variable completeness (.env validation)

3. Port conflicts and network bridge config

4. Volume mount paths and permissions

5. CUDA / GPU driver availability for local models

6. Ollama version compatibility with Open WebUI version

7. SSL/TLS termination setup (if behind reverse proxy)

8. Memory and VRAM allocation vs. loaded models

### Model Configuration (9–16)

9. Model pull success and integrity

10. Context window size vs. use case

11. System prompt length and token budget

12. Temperature / top_p / top_k tuning for use case

13. Stop token configuration

14. Model format compatibility (GGUF quantization level)

15. Multi-model routing logic

16. Fallback model configuration

### RAG & Knowledge Base (17–22)

17. Document loader configuration

18. Embedding model selection and dimensionality match

19. Vector store configuration (Chroma, pgvector, etc.)

20. Chunking strategy vs. document types

21. Retrieval top-k and score threshold tuning

22. RAG pipeline integration with model context

### Pipelines & Functions (23–28)

23. Pipeline install and dependency resolution

24. Function calling / tool use configuration

25. Web search tool integration

26. Code execution sandbox setup

27. Custom function input/output schema validation

28. Pipeline error handling and logging

### Auth, Users & Security (29–33)

29. Admin account setup and OAuth configuration

30. User role and permission mapping

31. API key management

32. Rate limiting configuration

33. Data isolation between users/workspaces

### Performance & Reliability (34–38)

34. Response streaming configuration

35. Timeout settings vs. model response time

36. Logging verbosity and log rotation

37. Health check endpoint configuration

38. Backup and persistence strategy for conversations/data

# Implementation Phases

## Phase 0 — Project Setup (Day 1)

- Init Next.js 14 project with TypeScript, Tailwind, App Router

- Install dependencies: @supabase/supabase-js, @anthropic-ai/sdk, bullmq, ioredis, zod, react-hook-form, shadcn/ui

- Set up Supabase project — create all 5 tables with SQL migrations

- Set up Redis instance (Railway or Upstash)

- Create .env.local with all API keys

- Init Git repo, push to GitHub (nayslayer143/doctor-claw)

## Phase 1 — Diagnosis Engine (Days 2–4)

- Build workers/diagnosisWorker.js — load checklist, construct Claude prompt, parse response, write to Supabase

- Build POST /api/diagnose — accept multipart form, validate with Zod, enqueue BullMQ job

- Build GET /api/report/:id — poll or subscribe via Supabase realtime

- Seed data/diagnostic_context.json with 38-point checklist

## Phase 2 — Frontend (Days 4–7)

- Landing page (/) — Doctor Claw persona, dark clinical aesthetic, CTA

- /diagnose submission form — version, deployment method, model list, problem description, config/log paste, file upload

- /report/[id] — severity badges, collapsible issue cards, copy-fix buttons, health score (0–100)

- /dashboard — user’s diagnosis history

- /intelligence — feed of best builds + user flows from cron data

## Phase 3 — Cron Intelligence (Days 7–10)

- Build Indexer: GitHub Search API + Reddit API scraping for top OpenClaw configs

- User Flow Miner: mine community posts, cluster with Claude, populate user_flows table

- KB Updater: synthesize new failure modes, update diagnostic_context.json daily

- Set schedules: Build Indexer every 6h, Flow Miner every 12h, KB Updater daily 3am UTC

## Phase 4 — Polish & Launch (Days 10–14)

- Add feedback loop (/api/feedback) — accuracy rating per diagnosis

- Wire feedback into KB Updater to weight high-accuracy fixes

- Shareable report links (public /report/[id])

- Deploy: Vercel (frontend) + Railway (workers) + Redis

- Monitoring: Sentry + Vercel Analytics

- Soft launch: post in r/LocalLLaMA and r/OpenWebUI

# File Structure

doctor-claw/

├── app/

│   ├── page.tsx                    # Landing

│   ├── diagnose/page.tsx           # Submission form

│   ├── report/[id]/page.tsx        # Report view

│   ├── dashboard/page.tsx          # User history

│   ├── intelligence/page.tsx       # Best builds feed

│   └── layout.tsx

├── api/

│   ├── diagnose/route.ts

│   ├── report/[id]/route.ts

│   ├── flows/route.ts

│   └── feedback/route.ts

├── workers/

│   ├── diagnosisWorker.js          # Main engine

│   ├── cronJobs.js                 # Intelligence crons

│   └── index.js                    # Worker entrypoint

├── lib/

│   ├── supabase.ts

│   ├── anthropic.ts

│   ├── queue.ts

│   └── redis.ts

├── data/

│   └── diagnostic_context.json     # 38-point KB

├── components/

│   ├── DiagnosisForm.tsx

│   ├── ReportCard.tsx

│   ├── IssueCard.tsx

│   ├── HealthScore.tsx

│   └── BuildFeed.tsx

├── supabase/migrations/001_init.sql

├── .env.local

├── package.json

└── README.md

# Environment Variables

# Anthropic

ANTHROPIC_API_KEY=sk-ant-...

# Supabase

NEXT_PUBLIC_SUPABASE_URL=https://xxx.supabase.co

NEXT_PUBLIC_SUPABASE_ANON_KEY=eyJ...

SUPABASE_SERVICE_ROLE_KEY=eyJ...

# Redis (BullMQ)

REDIS_URL=redis://...

# Optional: Reddit API

REDDIT_CLIENT_ID=...

REDDIT_CLIENT_SECRET=...

# Optional: GitHub token

GITHUB_TOKEN=ghp_...

# Brand & Aesthetic

- Persona: Doctor Claw is the world’s preeminent OpenClaw specialist. Cold, precise, efficient — but ultimately on your side.

- Visual: Dark mode. Clinical monospace. Neon diagnostic readouts. Medical imaging software crossed with a terminal debugger.

- Colors: Near-black background, electric cyan accents, amber warnings, red critical, green healthy.

- Copy tone: Terse. Diagnostic. No fluff. “Your embedding model dimensionality doesn’t match your vector store. Here’s the fix.”

# Quick Start for Claude Code

Start with Phase 0 setup, then Phase 1 (Diagnosis Engine) is the core.

First file: workers/diagnosisWorker.js — the heart of the product

Second file: data/diagnostic_context.json — seed with the 38-point checklist

Third: app/diagnose/page.tsx + api/diagnose/route.ts — form submitting and report coming back

Everything else is presentation layer on top of a working diagnosis loop.

Doctor Claw — Because your OpenClaw deserves a proper diagnosis.

SHINY LLC / Omega MegaCorp · Jordan Michael Moon Schuster · March 2026